# Sprint Retrospective Report

Date Submitted:4/ /26

Team: Group 5

Report Created By: Justin Smith, Yeni Almanza, Victor Filpo

For Sprint: 2

List the goals your team set for this sprint. It is best to name specific features or bug fixes; use the exact issue titles from the GitHub issue tracker. (Add more rows if you need)

| Issue Title | Assigned To | Status (Complete, Incomplete, Not Started) | Comments (e.g., reasons why feature is incomplete) |
| --- | --- | --- | --- |
| Communication Protecol for authorization process | Team | Complete |  |
| User Class structure | Team | Complete |  |
| Authorization Process Client Side | Justin | Complete |  |
| Authorization Process Server Side | Justin | Complete |  |
| Display logged in user's info on landing page | Victor | Complete |  |
| Login UI Page | Yeni | Complete |  |
| Login Page Codebehind | Yeni | Complete |  |
| Communication Protecol for Create Account | Justin | Complete |  |
| Create Account Process Client Side | Justin | Complete |  |
| Create Account Process Server Side | Yeni | Complete |  |
| Create Account UI Page | Emi | Complete |  |
| Create Account Page Code Behind | Yeni | Complete |  |
| Communication Protecol for Create Food | Justin | Complete |  |
| Create Food Process Client Side | Yeni | Complete |  |
| Create Food Process Server Side | Victor | Complete |  |
| Communication Protecol for Search | Justin | Complete |  |
| Communication Protecol for Update FoodLog | Justin | Complete |  |
| FoodLog Structure | Justin | Complete |  |
| Fix UI Spacing Issues | Yeni | Complete |  |
| Hookup Add Buttons to Search Page | Emi | Not Started |  |
| Hookup Remove Buttons to User | Yeni | Not Started | Task was moved to next sprint |
| Search Process Client Side | Victor | Not Started |  |
| Search Process Server Side | Justin | Complete |  |
| Update DayOfFood Process Client Side | Emi | Not Started |  |
| Update DayOfFood Process Server Side | Victor | Not Started |  |
| Communication Protecol for Update Diet | Justin | Complete |  |
| Account Menu UI | Emi | Not Started |  |
| Edit Diet Process Client Side | Victor | Not Started |  |
| Edit Diet Process Server Side | Emi | Not Started |  |
| Edit Diet UI Page | Emi | Not Started |  |
| Edit Diet Codebehind | Victor | Not Started |  |

For each team member, please provide (via copy/paste) 2-3 examples of evidence they are actively contributing to the development of the team (beyond just coding, etc.). These could include:

- A git commit message (please include the commit ID and date/time)

- A comment on an issue in the issue tracker (please include the issue name)

- A bug issue they opened (please include the issue name)

- Message(s) from Slack, Discord, etc.

The examples must be substantive, e.g.,

- explaining why a change was made

- providing detail as to how to reproduce a bug

- suggest options to the team for how to solve a particular problem

| Team Member | Example Communication(s) |
| --- | --- |
| Yeni Almanza | Fixed some merge conflicts in our controller classes by comparing the main branch to documentation-ClassDiagram branch. Only one controller had some changes than the others but merge was a success and no bugs were found. commit ae1c7a9abfa64d355a8dc2648041227341b726cb (HEAD -> main, origin/main, origin/HEAD) Merge: 5bff933 23673f0 Author: Yeni Almanza <127815619+almanzayeni@users.noreply.github.com> Date: Fri Apr 10 16:44:41 2026 -0400 Merge pull request #47 from almanzayeni/documentation-ClassDiagram Documentation class diagram |
| Yeni Almanza | Created a branch and started the class diagram for the python project. commit 9ba5eed2907250cc64ace74a476b4885e5851fc9 Author: Yeni Almanza <ya00013@my.westga.edu> Date: Wed Apr 8 12:15:04 2026 -0400 Add python class diagram Started the python class diagram |
| Victor Filpo | Commit 00b7057 4/6/26 @7PM - Create food feature server-side complete |
| Victor Filpo | Commit fe2bb1b 3/31/26 @7PM - DashBoard populates User name and FoodLog once logged in |
| Victor Filpo | Buggy hamburger menu navigation at times - Issue #40 |

List your team’s goals for the next sprint. (Add more rows if you need)

| Priority | Issue Title | Assigned To |
| --- | --- | --- |
| 1.1 | Hookup Add Buttons to Search Page | Yeni |
| 1.1 | Search Process Client Side | Justin |
| 1.2 | Update DayOfFood Process Client Side | Emi |
| 1.2 | Update DayOfFood Process Server Side | Victor |
| 1.3 | Add Food Codebehind | Yeni |
| 2.1 | Update HomeDashboard UI | Justin |
| 2.1 | Create Calculations Model | Emi |
| 2.2 | Update HomeDashboard Codebehind | Yeni |
| 3.1 | Account Menu UI | Victor |
| 3.1 | Edit Diet Process Client Side | Justin |
| 3.1 | Edit Diet Process Server Side | Emi |
| 3.1 | Edit Diet UI Page | Victor |
| 3.2 | Edit Diet Codebehind | Emi |

# Report on Generative AI Use

For every session where you used generative AI, give the following:

- Name(s) of team member(s) who created the prompts

- A copy of your session including both prompts and responses provided in a separate document (one per session) with the name of the document included here

- Purpose of the session (e.g., generate example code for connecting to SQL DB)

- ID of the commit that includes the related source code or documentation changes (state “no changes made” if the session did not lead to any changes)

- Yeni Almanza

- YA – Claude explained server side for create account and implemented parts of the server.

- commit 297f6d82983386030f7f5ecd69de711707b2d68a (snippets of code were used)

- Yeni Almanza

- YA – Asked Claude to help generate some error handling files for classes and help fix the menu for the dashboard.

- commit 79c2274bfaa45c39b7e97a10181c12a121d77fda (most files were not used just snippets)

- Victor Filpo

- VF - Adding food data update functionality server

- Generate example code of how to connect client and server for adding food data

- 00b705706e58e1061de398045c94b14f036f894d

- Victor Filpo

- VF - Food request handler unit test coverage

- Generate list of test cases that I should write, so I make sure to hit coverage goals

- 00b705706e58e1061de398045c94b14f036f894d

1.	Victor Filpo

2.	VF - Persistent user session in nutrition tracker

3.	Bugfixes, structuring a persistent user session throughout the system, while following MVVM pattern

4.	fe2bb1ba01b989044352c7c3751390ae77671eee