# Sprint Retrospective Report

Date Submitted:

Team: Group 5

Report Created By: Group 5

For Sprint: 1

List the goals your team set for this sprint. It is best to name specific features or bug fixes; use the exact issue titles from the GitHub issue tracker. (Add more rows if you need)

| Issue Title | Assigned To | Status (Complete, Incomplete, Not Started) | Comments (e.g., reasons why feature is incomplete) |
| --- | --- | --- | --- |
| Create an account | Emi | Not Started | I was not able to dedicate the time to this task due to external factors. |
| Log into my account | Emi | Incomplete | I was not able to dedicate the time to this task due to external factors. |
| Create a food item | Justin | Complete |  |
| Create a meal item | Justin | Incomplete | There are currently no buttons that lead to this page from the landing page. There are ways to access it from the menus on the create food pages though. |
| Create diet plan | Yeni | Incomplete | The page was made but really had no functionality because it needed to be connected to the Create Account page which wasn’t completed |
| Select a food item that I've eaten by day | Victor | Incomplete | Does not update UI properly |
| Select a meal item that I've eaten by day | Victor | Incomplete | Meal implementation pushed back |
| See how many Calories/Nutrition values I have left based on my diet. | Victor | Not Started | Dashboard being worked on |
| Search for a specific food item | Yeni | Complete |  |
| Search for a specific meal item | Yeni | Incomplete | Didn’t get into creating meal items. |
| Edit a food item | Justin | Incomplete | There are some back-end methods that can be used to implement this but there is no UI page to do the changes. |
| Edit a meal item | Justin | Not Started |  |
| Edit a diet plan | Yeni | Not Started | Couldn’t be started because there was no account page made in order to access this setting. |
| Be informed if I am trying to eat something that will violate my diet plan. | Victor | Not Started | Diet plan not fully set up |
| See what I've eaten by day | Emi | Incomplete | Did not properly set aside time, and ran out of time to finish implementation |
| Delete Food Item | Justin | Not Started |  |
| Delete Meal Item | Justin | Not Started |  |

For each team member, please provide (via copy/paste) 2-3 examples of evidence they are actively contributing to the development of the team (beyond just coding, etc.). These could include:

- A git commit message (please include the commit ID and date/time)

- A comment on an issue in the issue tracker (please include the issue name)

- A bug issue they opened (please include the issue name)

- Message(s) from Slack, Discord, etc.

The examples must be substantive, e.g.,

- explaining why a change was made

- providing detail as to how to reproduce a bug

- suggest options to the team for how to solve a particular problem

| Team Member | Example Communication(s) |
| --- | --- |
| Justin Smith | Design Implementation Meeting Follow Ups - I've updated the product backlog, sprint backlog, and Planning meeting notes in the repo so that is all current after todays meeting. - Everyone needs to do the task descriptions of their assigned stuff in the sprint backlog and estimate their hours. If anyone decides that they have too much or not enough to reach roughly 25 hours for the sprint please reach out so we can discuss reallocating stuff. - Anyone who still had documents from the last meeting that needed to be updated or added to the repository please get those added. - Everyone needs to make some significant progress on the sprint so that you can generate at least 1 pull request to submit code and everyone should review at least one other person's pull request. (Also don't forget to create your own branch to do your work on.) - Everyone when you add new classes and things to the code make sure you add them to the class diagram and that they are fully tested. Everyone have a good weekend! |
| Justin Smith | Just to list off our follow up tasks from the meeting. Victor Is going to do the Use Case Scenarios Yeni is going to do the Use Case Diagram Emi will mock up some Wireframes I will also post the product back log and sprint backlog in the shared documents on the teams channel. If anyone thinks of anything we need to add or edit on those over the next few days before our meeting just let me know. |
| Justin Smith |  |
| Victor Filpo | Commit 79de575, 3/6 @9:00 PM: Add Dashboard tests, delete sample data, applied checkstyle to Dashboard - GenAI: helped plan test cases I missed |
| Victor Filpo | Pull Requests Review and Merges #18 and #19, c3fcd69 and de8a126 @ 6:00 PM |
| Yeni Almanza | commit 793693ed70665b0b283ae0c9703e0fcbdbf5671c Date: Wed Feb 25 16:30:57 2026 -0500 Create search page and add ingredients Add search page so ingredients/foods can be added to a list |
| Yeni Almanza | commit ff2cb3819a722ddbd818b63887541fa5845290d7 Merge: 5b4f1f4 959a4b0 Date: Wed Mar 4 15:46:05 2026 -0500 Merge pull request #13 from almanzayeni/featureCreateFoodItem Updated Documentation and Naming |
| Emi Collins | Commit c5bd5a3103300aac02aaa50e27b58575f045eb37 Date: Friday Mar 6 6:27 pm EST 2026 Updated the class diagram to include FoodItemCell, HomeDashboardPageController, and HomeDashboardViewModel |
| Emi Collins | Commit 714a48466598f27827f6b0b7cd41625ad77bb0fd Date: Wednesday Mar 4 10:28 pm EST Finished UI for Today's Food feature. Initialized new componenets in controller, bound, and added methods to View Model so that the page works properly with the features it has. The items in the list can be removed, but as of right now, the add button will not navigate since we do not have an add food page. A date can be selected, but the list will not yet update to that day based on data. |

List your team’s goals for the next sprint. (Add more rows if you need)

| Priority | Issue Title | Assigned To |
| --- | --- | --- |
| 1.1 | Communication Protecol for authorization process | Team |
| 1.1 | User Class structure | Team |
| 1.2 | Authorization Process Client Side | Emi |
| 1.2 | Authorization Process Server Side | Justin |
| 1.2 | Display logged in user's info on landing page | Victor |
| 1.2 | Login UI Page | Yeni |
| 1.3 | Login Page Codebehind | Yeni |
| 2.1 | Communication Protecol for Create Account | Team |
| 2.1 | Credentials Structure | Team |
| 2.2 | Create Account Process Client Side | Justin |
| 2.2 | Create Account Process Server Side | Yeni |
| 2.2 | Create Account UI Page | Emi |
| 2.2 | Display User Info on Landing After Creation | Victor |
| 2.3 | Create Account Page Code Behind | Emi |
| 3.1 | Communication Protecol for Create Food | Team |
| 3.2 | Create Food Process Client Side | Yeni |
| 3.2 | Create Food Process Server Side | Victor |
| 4.1 | Communication Protecol for Search | Team |
| 4.1 | Communication Protecol for Update DayOfFood | Team |
| 4.1 | DayOfFood Structure | Team |
| 4.2 | Fix UI Spacing Issues | Emi |
| 4.2 | Hookup Add Buttons to Search Page | Emi |
| 4.2 | Hookup Remove Buttons to User | Yeni |
| 4.2 | Search Process Client Side | Victor |
| 4.2 | Search Process Server Side | Justin |
| 4.3 | Update DayOfFood Process Client Side | Justin |
| 4.3 | Update DayOfFood Process Server Side | Victor |
| 5.1 | Communication Protecol for Update Diet | Team |
| 5.2 | Account Menu UI | Emi |
| 5.2 | Edit Diet Process Client Side | Victor |
| 5.2 | Edit Diet Process Server Side | Yeni |
| 5.2 | Edit Diet UI Page | Emi |
| 5.3 | Edit Diet Codebehind | Justin |

# Report on Generative AI Use

For every session where you used generative AI, give the following:

- Name(s) of team member(s) who created the prompts

- A copy of your session including both prompts and responses provided in a separate document (one per session) with the name of the document included here

- Purpose of the session (e.g., generate example code for connecting to SQL DB)

- ID of the commit that includes the related source code or documentation changes (state “no changes made” if the session did not lead to any changes)

- Justin Smith

- JS - Data Validation ChatGPT Session

- Figuring out how to expand the number of decimal places that are allowed on double fields and to provide input validation.

- commit 1f299d1edd25c0f60c5b043d2a9098cb824c6d1b

- Justin Smith

- JS - IOException Testing ChatGPT Session

- Help with how to setup a test case to force an IOExeption to be thrown to reach 100% code coverage.

- commit 18dcdea428c963da9eb4c30b79112f6cb1c76071

- Justin Smith

- JS - CompositeFood Error Review ChatGPT Session & JS - CompositeFood Error Review Continued ChatGPT Session

- Help with figuring out how to fix errors with reading and writing to Json files using ObjectMapper. Also with writing test cases for testing the createCompositeFood method in CreateCompositeFoodPageViewModel

- commit 38d744b0d2b830e125ff3878eef1e4f90db64d46

- Justin Smith

- JS - Json Testing Error Fix ChatGPT Session

- Got help with how to fix issues with how Json exceptions can be thrown to be handled higher up.

- commit abc930ed6c0fa57a85397286c06141e3cfcff750

- Victor Filpo

- VF - Test_Guidance_ChatGPT

- Guidance on best practice for organizing test cases when writing tests. Explanation on a code snippet from a team member.

- Commit 79de575cfcaf0163c7682478f3a12942dc10482e

- Yeni Almanza

- YA-FXML file issues

- Had and error but got help fixing the duplicated files

- commit 5c490b0c7334bb21cf5e782e3ebbfb793d17aa98

- Yeni Almanza

- YA- Javadoc documentation

- Helped me add documentation to class files

- commit 997f9e71972ea83fde847e59c5b4cc0d8b9c9220

- Yeni Almanza

- YA – CompositeFoodPage merhe error

- Helped me fix errors that occurred in the compositefoodpage class using teammates suggestions.

- commit 2c0eef5a61786ccd13bcead4755f50b16aea83b2